«NARXOZ UNIVERSITY»

School of Digital Technologies

WORK SCHEDULE PLAN

of the Professional Internship

Student: Azamat Zautbek

Educational Program: Digital Engineering

Course: 4 year, 4-year program

Organisation of the internship: KnewIT Programming School, Almaty

Internship Supervisor from the Organisation: Nurbek Moldiyaruly Bekaulov

Period of the internship: from 22.06.2026 to 07.08.2026 (7 weeks)

| № | Week No. of the Internship | Description of the Planned Tasks According to the Industrial Internship Program | Start Date | End Date | Supervisor's Signature |
| --- | --- | --- | --- | --- | --- |
| 1 | Week 1 | Acquaintance with the organisation and the safety briefing. Study of how the school keeps its groups, schedule, attendance and payments. Design of the database schema, of the login mechanism and of the access rights. | 22.06.2026 | 26.06.2026 |  |
| 2 | Week 2 | Preparation of the demonstration data for the whole school. Development of the server part of the student section. Start of the client application and of the general mechanism of exchange with the server. | 29.06.2026 | 03.07.2026 |  |
| 3 | Week 3 | Development of the student section: schedule of the lessons, attendance, progress through the courses, sending of an assignment with a file, grades and invoices. Collection of the shared interface blocks. | 06.07.2026 | 10.07.2026 |  |
| 4 | Week 4 | Development of the teacher section: groups and their figures, the list and the profile of the students, the journal of grades, creation and checking of the assignments, record of attendance and remarks to a student. | 13.07.2026 | 17.07.2026 |  |
| 5 | Week 5 | Development of the analytics for the management: main indicators and their change, comparison of the courses and of the teachers, list of the students who need attention, filters and export of the report. | 20.07.2026 | 24.07.2026 |  |
| 6 | Week 6 | Development of the public site: front page, courses, news, calendar of the events with sign-up, clubs and contacts. Search over the whole site. Support of the Russian and the Kazakh languages. Automatic preparation of the images and of the video. | 27.07.2026 | 31.07.2026 |  |
| 7 | Week 7 | Automatic testing of the server and of the interface. Preparation of the system for the deployment on a server. Writing the documentation of the project. Presentation of the result to the supervisor. | 03.08.2026 | 07.08.2026 |  |

The plan is compiled together with the Internship Supervisor from the Organisation.

Student ____________________          «23» June 2026

Azamat Zautbek

Internship Supervisor from the Organisation ____________________          «23» June 2026

Nurbek Moldiyaruly Bekaulov

M.P.  (Seal of the organisation)